### 1. Boeing’s Approach to Project Management:

Basic Elements:

- Family of Planes Concept: Boeing adopts a strategy of selling families of planes, creating variations in each generation while maintaining a common base airframe concept.

- Flexible Designs and Adaptable Technology: Boeing prioritizes designs that are adaptable to future needs and technologies. They make decisions based on a thorough assessment of existing and potential technologies.

- Cross-functional Collaboration: Boeing emphasizes teamwork and interfunctional cooperation, particularly on new plane programs that require close collaboration among managers for extended periods.

- Risk Management: Boeing acknowledges the substantial risks inherent in airframe manufacturing and employs a disciplined decision-making process. They use audit teams to act as "devil’s advocates" during critical phases.

- Focus on Cost Efficiency: Boeing is committed to being a low-cost producer in the industry, with centralized facilities, sophisticated manufacturing systems, and tools for project management.

Strengths:

- Experience and Expertise: Boeing has a rich history in aviation, and its managers emphasize the value of accumulated knowledge from building numerous airplanes.

- Market Leadership: Boeing is a sales leader in the airframe industry, known for its global marketing expertise, technological leadership, and customer support.

- Parametric Estimating: Boeing employs a parametric estimating technique, derived from historical data and adjusted for specific program characteristics, to estimate costs and develop schedules.

Weaknesses:

- Risk of Technology Implementation: Boeing tends to be conservative in implementing unproven technologies, potentially limiting innovation in some cases.

- Industry Risks: The airframe manufacturing industry involves high capital deployment, uncertainty, and long lead times. Success relies on factors beyond a company's control, such as market fluctuations and geopolitical events.

### 2. Evaluation of Boeing’s Parametric Estimating Technique:

Strengths:

  - Historical Data-Based: The parametric estimating technique is grounded in historical data, providing a foundation for cost and schedule predictions.

  - Adjustability: The technique allows for adjustments based on program-specific factors, such as improved equipment and management control systems.

  - Learning Curve Application: By applying a learning curve, Boeing accounts for potential improvements in efficiency as production progresses.

Weaknesses:

  - Assumption Stability: The technique assumes the stability of historical relationships over extended periods, which might not hold true if there are significant changes in the industry or technology.

  - Limited Innovation: Depending heavily on historical data may limit the incorporation of innovative technologies that don't have direct historical precedents.

### 3. Boeing’s Risk Management:

Financial Risk:

    - Parametric Estimating: The use of parametric estimating helps in assessing and managing financial risk by providing cost estimates derived from historical data and adjusted for specific program factors.

    - Cost Definition Phase: Boeing's approach of shifting to the cost definition phase only after detailed cost estimates are available demonstrates a commitment to managing financial risk by ensuring a solid financial foundation before program escalation.

Market Risk:

    - Market Assessment: Boeing conducts extensive market assessments, working closely with airlines and using econometric models to generate forecasts for different market segments.

Technological Risk:

    - Technology Assessment: Boeing assesses the technological risks associated with new designs. The company prefers proven technologies but also considers innovative solutions, balancing risk and potential benefits.

    - Audit Teams: The use of audit teams during critical phases, including technology reviews, acts as a risk management measure by providing an independent evaluation of various program elements.

Production Risk:

    - Cross-Functional Collaboration: Close collaboration among different functions ensures effective coordination, reducing production risks associated with complex and interdependent processes.

    - Master Phasing Plan: Boeing uses a Master Phasing Plan that identifies major milestones and links interdependent schedules to avoid production delays.

### 4.Method for Converting the Cockpits:

Boeing should use the off-line method to convert the first 30 767s from three-person to two-person cockpits. This decision is based on the need for a quick resolution and the potential impact on promised delivery dates, which are considered sacred at Boeing. The off-line method involves building the 30 planes with three-person cockpits as originally planned and then retrofitting them with two-person cockpits in a separate rework area.

Reasons:

      - Minimization of Delays: The off-line method allows the production of the 30 planes to proceed without interruptions, minimizing the risk of substantial delays and ensuring adherence to promised delivery dates.

      - Focused Rework Area: A separate rework area provides a controlled and focused environment for the cockpit conversion, potentially reducing the impact on overall production efficiency.

      - Meeting Commitments: Boeing's culture emphasizes dedication to commitments, and the off-line method aligns with this commitment-oriented approach.